**Sprint Review**

* **Sprint Number:** 1
* **Features Implemented:**
  + Login screen.
  + Home page screen.
  + Account creation screen.
  + Added action listeners to several buttons, so we could test for switching screens.
* **Issues Fixed:**
  + Problems with get all .fxml file linking together in the GitHub project file.
* **What went well in implementation, what problems occurred, how problems were solved:**
  + Communication between the front end team were smooth, so the team was able to design three different screens for the application in 1 hour.
  + Only problem occurred was getting all files from other teammates to work together.
  + Problem was solved by working together and finding the error in the code and uploading code to GitHub for increased accessibility.
* **Changes made:**
  + Change to correct path so every screen could be linked together.
  + Added color and styles to a couple screens.
* **Things to be done next sprint:**
  + Backend team will begin developing function for the application.
  + Fill up databases to test functions in the application.
  + Connect database to the front end and show results on screen.
  + Updates to documentations as we go.
* **What went well in Scrum, what could be improved, and what changes will be made:**
  + Interaction between team members while deciding a topic for the application, user stories, and how it would be implemented were great.
  + Having more meetings with all team members and communicating more effectively can be improved.
  + Adhere to the schedule for availability for each team member more effectively so we can have even better communication and meet ups.