**Sprint Review**

* **Sprint Number:** 4
* **Features Implemented:**
  + The encryption of password was done
  + Create individual operation page for employees.
  + Create individual operation page for owns.
* **Issues Fixed:**
  + Password encryption and create pages for different positions
* **What went well in implementation, what problems occurred, how problems were solved:**
  + Frontend team can switch difference screens.
  + Issues getting encryption of password. when user created an account or logged in, the password will be encrypted for comparing or storing in the database.
  + Backed team decided to use cipher and AES encryption.
* **Changes made:**
  + The password in the database was encrypted.
  + Employees and owners will go to different screens when logging in.
* **Things to be done next sprint:**
  + Connect front-end’s code with back-end’s code.
  + Return average gross sale from backend methods
  + Predicate specific day or one period about the average gross sale.
* **What went well in Scrum, what could be improved, and what changes will be made:**
  + The task was assigned to each team member can be finished and this went well in Scrum.
  + Still having more meetings with all team members and communicating more effectively can be improved.
  + Separate the individual task for each team member.