**Sprint Review (did not finish)**

* **Sprint Number:** 5
* **Features Implemented:**
  + Mathematic analysis was done.
  + Return average gross sales using data from back-end methods.
  + Populate the bar graph about average past gross sales for a specific day or a period to predict future sales data.
* **Issues Fixed:**
  + Successfully connected front-end and back-end.
* **What went well in implementation, what problems occurred, how problems were solved:**
  + Front-end team’s code connected back-end team’s code together.
  + How to handle the format of input parameters for certain functions.
  + Accounting for edge cases by making many format functions to connect them.
* **Changes made:**
  + Select a date to show the prediction using past average gross sales for future sales, with table and graph visualization.
* **Things to be done next sprint:**
  + Updates to documentations as we go.
* **What went well in Scrum, what could be improved, and what changes will be made:**
  + Still having more meetings with all team members and communicating more effectively can be improved.